PRODUCT REQUIREMENTS DOCUMENT

AI Home Styling Platform -- MVP

| Field | Value |
| --- | --- |
| Document version | 1.0 |
| Date | February 2026 |
| Author | Yousef AlNafjan |
| Technical lead | GulfBoost |
| Status | Draft -- internal alignment |
| Currency | SAR |
| Target launch | Q3 2026 (closed beta) |

# Table of contents

# 1. Product overview

## 1.1 What we are building

A self-service platform that uses AI to style rooms and lets people buy what they see. Users upload a photo of their space, pick a style and budget, and get back photorealistic renders with real products from local suppliers. Everything is purchasable in one checkout.

We are not building an interior design service. We are building a tool that closes the gap between "I like this" and "I bought this."

## 1.2 The problem

Traditional interior design runs SAR 5,000-50,000+ per room and takes weeks. Most people do not want that, and they do not need it. They already know what they like -- they just cannot see how things look together, and they are not confident enough to commit.

Furniture retailers make this worse. They show individual products, not cohesive rooms. You can browse a thousand sofas on IKEA.sa or Noon but nobody helps you see how the sofa looks with a rug, a coffee table, and the right lamp in your actual living room. So people delay, abandon carts, or buy things they regret.

## 1.3 The solution

Upload a room photo. Pick a style. Get 2-3 AI-generated room concepts back, each using real products from local suppliers, priced in SAR. Tap any item to see it, add it to cart, and check out through Moyasar with Tamara or Tabby installments if you want.

## 1.4 What the MVP needs to prove

One thing: will people who see a styled room with real products actually buy? We are measuring this as upload-to-purchase conversion and targeting above 3%.

## 1.5 Scope boundaries

| In scope (MVP) | Out of scope (post-MVP) |
| --- | --- |
| Living rooms only | Bedrooms, kitchens, bathrooms, offices |
| 2 styles: Modern, Minimal | Japandi, Classic, Cozy, others |
| 1 budget tier: Mid (SAR 8,000-15,000/room) | Low and premium tiers |
| 5-8 supplier partners | 15-30 suppliers |
| Pre-curated product bundles | Dynamic AI-to-product matching (CLIP pipeline) |
| Arabic + English UI | Additional languages |
| Moyasar checkout + Tamara/Tabby BNPL | Subscription billing, premium plans |
| Phone OTP auth | Nafath integration, social login |
| Mobile-responsive web | Native iOS/Android apps |
| Manual commission tracking | Automated supplier payout splits |

# 2. Target users

## 2.1 Primary persona

Age 25-45, lives in Riyadh, Jeddah, or Dammam. Browses Instagram and Pinterest for home ideas, shops on Noon, Amazon.sa, and IKEA.sa. They are furnishing a new place or refreshing what they have. They know what they like but cannot picture how pieces work together in their actual room. They want clear SAR pricing, confidence that items complement each other, and the ability to buy everything at once. Arabic is the primary language. They are almost certainly on mobile -- 80%+ of local e-commerce traffic comes from phones.

## 2.2 Who we are not building for (MVP)

- Professional interior designers (B2B is a later play)

- People who want free-form 3D room planning -- different product entirely

- Anyone looking for renovation or construction services

# 3. Functional requirements

## 3.1 User flow

Five steps. Upload, preferences, AI styling, explore products, purchase.

| Step | User does | System does |
| --- | --- | --- |
| 1. Upload | Uploads a room photo from camera or gallery | Validates it is a room, extracts layout info, stores the image |
| 2. Preferences | Picks a style (Modern or Minimal), sees the budget tier (Mid: SAR 8,000-15,000) | Maps preferences to a pre-curated product bundle |
| 3. AI styling | Waits (loading screen with progress) | Generates 2-3 photorealistic styled room concepts using products from the matched bundle |
| 4. Explore | Browses concepts, taps items to see details and SAR prices | Shows product cards on the render: name, price, supplier, "Add to cart" |
| 5. Purchase | Adds items to cart, checks out | Moyasar checkout (Mada/Visa/MC/Apple Pay/STC Pay) + Tamara/Tabby BNPL, then order confirmation |

## 3.2 Detailed requirements

### FR-1: Room upload

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| FR-1.1 | Upload a photo from camera or photo library |  | Accepts JPEG, PNG, HEIC. Max 20MB, min 640x480px |
| FR-1.2 | Validate that the image is a room |  | Rejects non-room images with a clear error in Arabic and English |
| FR-1.3 | Show upload progress and confirmation |  | Progress bar, then thumbnail preview |
| FR-1.4 | Let user re-upload |  | "Change photo" button on confirmation screen |
| FR-1.5 | Handle empty, semi-furnished, and furnished rooms |  | AI pipeline adapts its prompt based on room state |

### FR-2: Preference selection

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| FR-2.1 | Two style options: Modern, Minimal |  | Visual cards with example images; must pick one |
| FR-2.2 | Budget tier pre-set to Mid (SAR 8,000-15,000) |  | Range shown in SAR; user informed this is the tier for now |
| FR-2.3 | Brief style descriptions before selection |  | 2-3 sentences + 2 example images per style |
| FR-2.4 | Preferences saved for the session |  | User can go back and change before generation starts |

### FR-3: AI room styling

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| FR-3.1 | Generate 2-3 photorealistic styled concepts |  | Each visually distinct; minimum 1024x1024px |
| FR-3.2 | Complete within 60 seconds |  | 90th percentile under 60s |
| FR-3.3 | Show progress and estimated time |  | Animated indicator, "About 30-45 seconds" |
| FR-3.4 | Each concept maps to a real product bundle |  | Every visible piece of furniture corresponds to a purchasable SKU |
| FR-3.5 | Re-generation option (max 2 retries) |  | "Try again" button with counter showing remaining retries |
| FR-3.6 | Respect room architecture |  | Walls, windows, doors stay recognizable. No floating furniture. |

### FR-4: Product exploration

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| FR-4.1 | Tappable items showing product cards |  | Card shows name, SAR price, supplier, thumbnail, "Add to cart" |
| FR-4.2 | VAT-inclusive SAR pricing |  | All displayed prices are final (15% VAT included) |
| FR-4.3 | List view of all products in the room |  | Toggle between render view and list view; list shows total |
| FR-4.4 | Room total cost shown |  | Running SAR total updates as items are added or removed |
| FR-4.5 | Link to product on supplier site |  | "View on [Supplier]" opens in new tab |
| FR-4.6 | Remove individual items |  | "Remove" button on each card; total recalculates |

### FR-5: Cart and checkout

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| FR-5.1 | Unified cart across multiple suppliers |  | Single cart; items grouped by supplier |
| FR-5.2 | Moyasar checkout: Mada, Visa/MC, Apple Pay, STC Pay |  | All methods functional; Mada is mandatory per SAMA |
| FR-5.3 | Tamara BNPL (split in 3-4 payments) |  | Tamara widget at checkout for eligible orders |
| FR-5.4 | Tabby BNPL (4 interest-free installments) |  | Tabby widget as secondary BNPL option |
| FR-5.5 | Order confirmation with summary |  | Confirmation page + email/SMS in the user's language |
| FR-5.6 | Internal commission tracking |  | Each order logs: total SAR, commission %, supplier, items |
| FR-5.7 | 15% VAT included in all prices |  | ZATCA-compliant; VAT breakdown on invoice |

### FR-6: Auth and accounts

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| FR-6.1 | Phone OTP login (+966) |  | SMS OTP, 6-digit code, 60s expiry, 3 retries |
| FR-6.2 | Guest browsing (auth only for purchase) |  | Upload and view renders without logging in |
| FR-6.3 | Basic profile (name, phone, email, saved rooms) |  | Profile page after login |
| FR-6.4 | Order history |  | Past orders with status |

### FR-7: Localization

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| FR-7.1 | Full Arabic UI with RTL layout |  | All nav, buttons, labels, content in Arabic; RTL text direction |
| FR-7.2 | English toggle |  | Language switcher in header; both languages supported |
| FR-7.3 | SAR everywhere |  | All prices, totals, budget ranges in SAR. No USD. |
| FR-7.4 | Arabic product names from suppliers |  | Arabic names where supplied; English fallback |

# 4. Non-functional requirements

| Category | What | Target |
| --- | --- | --- |
| Performance | AI render time | Under 60s (90th percentile) |
| Performance | Page load | Under 3s on 4G |
| Performance | Checkout completion | Under 30s from cart to confirmation |
| Scalability | Concurrent beta users | 50-100 simultaneous |
| Scalability | Daily renders (beta) | 500-1,000/day |
| Availability | Uptime | 99.5% during beta, 99.9% after |
| Security | Payment data | PCI DSS via Moyasar; no card data on our servers |
| Security | User data | PDPL-compliant; stored in AWS Bahrain (me-south-1) |
| Security | Auth | Phone OTP with rate limiting and brute-force protection |
| Mobile | Responsive | Full functionality on iOS Safari and Android Chrome |
| Mobile | Min screen | 375px width (iPhone SE) |
| Compliance | ZATCA | VAT-inclusive pricing; e-invoicing for B2C |
| Compliance | SAMA | Only SAMA-licensed payment gateways |
| Compliance | PDPL | Arabic privacy policy, consent management, deletion on request |

# 5. Technical architecture

## 5.1 System components

| Component | Technology | What it does |
| --- | --- | --- |
| Frontend | Next.js 14+ (App Router) + Tailwind CSS | Bilingual AR/EN responsive web app with RTL |
| API | Python FastAPI | REST API, business logic, AI pipeline orchestration |
| AI generation | Stable Diffusion 3.5 / Flux via Replicate or fal.ai | Room styling renders from photos + preferences |
| Room analysis | GPT-4V or fine-tuned vision model | Validates room photos, classifies room state |
| Database | PostgreSQL (Supabase, ME region) | Products, suppliers, bundles, orders, users, commissions |
| Image storage | AWS S3 (me-south-1 Bahrain) | Uploads, renders, product images. PDPL-compliant. |
| Payments | Moyasar API | Mada, Visa/MC, Apple Pay, STC Pay |
| BNPL | Tamara SDK + Tabby SDK | Installment options at checkout |
| SMS/OTP | Unifonic or Taqnyat | Phone OTP for login; Arabic SMS templates |
| CDN | Cloudflare | Edge caching for assets and images |
| Monitoring | PostHog + Sentry | Analytics, error tracking, performance |

## 5.2 AI pipeline

The MVP uses pre-curated product bundles. We pick the products first, then generate renders that feature them. The harder problem -- generating a render first and matching it to real products after -- is Phase 3 work.

### MVP pipeline (bundle-based)

- User uploads a room photo.

- A vision model validates it is a room and classifies it (empty, semi-furnished, furnished; dimensions; lighting).

- System picks the matching product bundle based on the user's style and budget (e.g., "Modern living room, mid budget").

- A prompt is built from the room layout, the products' visual characteristics, style parameters, and lighting.

- Stable Diffusion or Flux generates 2-3 styled concepts -- same product set, different arrangements.

- Post-processing places interactive hotspots on each product in the render.

- The frontend shows the styled room with tappable product cards linked to real SKUs and SAR prices.

### Phase 3 pipeline (dynamic matching)

- Replace bundles with dynamic selection from the full product catalog.

- Index all supplier products in a vector database using CLIP embeddings.

- After rendering, extract visual features of each furniture item.

- Query the vector DB for the nearest real product by visual similarity and price range.

- Show best-match products with confidence scores.

# 6. Data model

Core entities and their relationships:

| Entity | Key fields | Relationships |
| --- | --- | --- |
| User | id, phone, name, email, language_pref, created_at | Has many: Rooms, Orders |
| Room | id, user_id, photo_url, room_type, room_state, created_at | Belongs to User; has many Renders |
| Render | id, room_id, bundle_id, image_url, style, status, created_at | Belongs to Room and Bundle; has many RenderProducts |
| Bundle | id, name_ar, name_en, style, budget_tier, total_price_sar | Has many BundleProducts |
| Product | id, supplier_id, name_ar, name_en, price_sar, image_url, category, dimensions, sku, in_stock | Belongs to Supplier; has many BundleProducts |
| Supplier | id, name_ar, name_en, commission_rate, contact_email, api_endpoint, status | Has many Products |
| Order | id, user_id, render_id, total_sar, commission_sar, payment_method, payment_ref, status, created_at | Belongs to User; has many OrderItems |
| OrderItem | id, order_id, product_id, quantity, price_sar, supplier_id | Belongs to Order and Product |
| RenderProduct | id, render_id, product_id, position_x, position_y | Maps product hotspot positions in renders |

# 7. API endpoints

| Method | Endpoint | What it does | Auth |
| --- | --- | --- | --- |
| POST | /api/auth/otp/send | Send OTP to phone number | None |
| POST | /api/auth/otp/verify | Verify OTP, return JWT | None |
| GET | /api/user/profile | Get user profile | Required |
| POST | /api/rooms | Upload room photo, get room_id back | Optional |
| POST | /api/rooms/:id/style | Submit preferences, trigger AI render | Optional |
| GET | /api/rooms/:id/renders | Get render results for a room | Optional |
| GET | /api/renders/:id/products | Get product cards for a render | Optional |
| GET | /api/bundles | List available style bundles | None |
| POST | /api/cart | Create or update cart from render products | Required |
| GET | /api/cart | Get current cart | Required |
| POST | /api/checkout | Start Moyasar payment session | Required |
| POST | /api/checkout/callback | Moyasar payment webhook | Webhook sig |
| POST | /api/checkout/tamara | Start Tamara BNPL session | Required |
| GET | /api/orders | User's order history | Required |
| GET | /api/admin/orders | All orders + commissions | Admin |
| GET | /api/admin/analytics | Funnel metrics dashboard | Admin |

# 8. Supplier integration

## 8.1 What each supplier needs to provide

- Product catalog (CSV, JSON, or API): product name in Arabic and English, SAR price, product images (3+ per product, white background, 1000x1000px minimum), dimensions, category, SKU, stock status.

- Agreed commission rate. We are targeting 12-15% per sale.

- Fulfillment details: shipping times, return policy, delivery coverage.

- A contact for order coordination -- email and WhatsApp is fine for the MVP.

## 8.2 Target launch suppliers

| Supplier | Category | Budget tier | Notes |
| --- | --- | --- | --- |
| IKEA (Alsulaiman Group) | Full furniture + accessories | Low-Mid | Market leader here; strong product feeds; already has AR tools |
| Home Centre (Landmark Group) | Full furniture + decor | Mid | Strong presence; online catalog available |
| Al-Rugaib Furniture | Sofas, dining, bedroom | Mid-Premium | Around since 1958; distributes Ashley Furniture locally |
| Almutlaq Furniture | Affordable furniture | Low-Mid | Manufacturer in Dammam; competitive pricing |
| Pan Emirates | Contemporary furniture | Mid | Good GCC presence; online-ready |
| Marina Home | Decor + accessories | Mid-Premium | Accessories to round out furniture bundles |
| IDdesign | Modern/Scandinavian | Mid-Premium | Clean aesthetic works well with Modern and Minimal styles |
| Royal Furniture | Full range | Low-Mid | Wide catalog, multiple locations |

# 9. Success metrics

## 9.1 Funnel metrics

| Metric | Definition | Target | How we measure |
| --- | --- | --- | --- |
| Visitor to upload | % of landing page visitors who upload a photo | > 15% | PostHog event tracking |
| Upload to render | % of uploads that get to completed renders | > 70% | API completion rates |
| Render to product click | % of render viewers who tap at least one product | > 50% | Click events |
| Product click to cart | % of clickers who add something to cart | > 30% | Cart creation events |
| Cart to purchase | % of carts that convert to paid orders | > 20% | Moyasar transaction success |
| Upload to purchase (full funnel) | % of uploaders who buy something | > 3% | End-to-end |

## 9.2 Business metrics

| Metric | Definition | Target |
| --- | --- | --- |
| Average order value | Average SAR per completed order | SAR 3,000-5,000 |
| Commission per order | AOV x commission rate | SAR 360-750 (at 12-15%) |
| Cost per render | AI API cost per generation | Under SAR 2 (~$0.50) |
| Renders per purchase | How many renders before someone buys | Under 5 |
| Unit economics | Commission minus render cost per paying user | Positive by end of beta |
| Beta users | Total registered during beta | 100 in 6 weeks |
| Beta GMV | Total value of goods sold during beta | SAR 50,000-150,000 |

## 9.3 Go / no-go criteria

At the end of the 6-week beta (week 18), we decide what to do next:

| Signal | Go (proceed to Phase 3) | Pivot (rethink approach) | Kill (stop) |
| --- | --- | --- | --- |
| Upload-to-purchase | > 3% | 1-3% | < 1% |
| First render acceptance | > 40% | 20-40% | < 20% |
| User NPS (survey) | > 30 | 10-30 | < 10 |
| Return within 2 weeks | > 20% | 10-20% | < 10% |

# 10. Key screens

Full wireframes will live in Figma. These are the required elements and behaviors for each screen.

### Landing page

Arabic hero with value proposition and a "Style your room" button. A before/after example (plain room vs. AI-styled). A 3-step visual showing the flow: upload, AI styles, buy. Social proof when we have it. Footer with legal links, socials, language toggle.

### Room upload

Large upload area that opens camera or photo library on tap. Example photos showing good angles and lighting vs. what does not work. Immediate validation feedback if the image is not a room. After upload: thumbnail preview with "Change photo" and "Continue" buttons.

### Preference selection

Two large style cards (Modern, Minimal) with example images. The budget range (SAR 8,000-15,000) displayed clearly. A "Generate my room" button that stays disabled until a style is picked.

### Results gallery

2-3 rendered concepts as swipeable cards on mobile, grid on desktop. Each card shows the styled room, total cost in SAR, and number of items. Tap to enter the detail view. A "Try again" button for re-generation with a counter showing remaining retries.

### Product detail view

Full-screen styled room with tappable hotspots on each piece of furniture and decor. Tapping opens a product card: image, name in Arabic and English, SAR price with VAT, supplier, "Add to cart" and "View on supplier site" buttons. A toggle to switch to a list view of all products with a running total.

### Cart and checkout

All selected items grouped by supplier. Each shows thumbnail, name, SAR price, quantity, remove button. Cart total at the top. Payment method selection through Moyasar (Mada, Visa/MC, Apple Pay, STC Pay). Tamara and Tabby toggle with installment breakdown. "Pay SAR X,XXX" button.

# 11. Timeline

| Phase | Weeks | Deliverables | Exit criteria |
| --- | --- | --- | --- |
| 0: Foundation | 1-4 | Legal entity, technical spike (5 test renders), 3-5 supplier LOIs, brand kit, product DB with 50-100 SKUs | Renders meet quality bar; 3+ suppliers committed |
| 1: Build | 5-12 | Working MVP: upload to checkout, bilingual AR/EN, Moyasar + Tamara integrated | One end-to-end purchase works |
| 2: Beta | 13-18 | 50-100 users, full funnel tracking, user interviews, A/B test on styles | Go/no-go decision per section 9.3 |
| 3: Iterate | 19-30 | More styles, more suppliers (15-20), dynamic matching, premium tier | Positive unit economics; growing WAU |
| 4: Fundraise | 28-36 (parallel) | Investor deck, metrics dashboard, demo, pitch prep | Term sheet |

# 12. Dependencies and risks

## 12.1 External dependencies

| Dependency | What happens if it is late | Mitigation |
| --- | --- | --- |
| Supplier product feeds | Cannot build bundles or show products | Start outreach week 1; use IKEA public catalog to prototype |
| Moyasar account approval | Cannot take payments | Apply week 2; use sandbox during development |
| Tamara merchant onboarding | No BNPL at launch | Apply week 4; launch without if delayed; add later |
| AI API (Replicate / fal.ai) | Cannot generate renders | Test multiple providers in Phase 0; keep a fallback |
| LLC registration | Cannot transact commercially | Start week 2; soft-launch beta while it processes |

## 12.2 Technical risks

| Risk | Likelihood | Impact | What we do about it |
| --- | --- | --- | --- |
| AI render quality is not good enough | Medium | High | Spend Phase 0 on prompt engineering with local-style rooms. Set a quality gate. |
| Renders take too long (>60s) | Medium | Medium | Use dedicated GPU instances, simplify prompts if needed, set expectations in the UI |
| Product hotspot placement is inaccurate | Medium | Low | Manual QA on all bundles; semi-automated positioning later |
| Mobile performance with large render images | Low | Medium | Serve optimized sizes, lazy load, progressive rendering |

# 13. Appendix: glossary

| Term | What it means |
| --- | --- |
| SAMA | Saudi Central Bank. Regulates payment providers. |
| Mada | National debit card network. Mandatory for e-commerce. |
| ZATCA | Zakat, Tax and Customs Authority. Handles VAT and e-invoicing. |
| PDPL | Personal Data Protection Law. The data privacy regulation. |
| Maroof | Government platform for verifying online stores. |
| Moyasar | SAMA-licensed payment gateway with marketplace split capabilities. |
| Tamara | BNPL provider. Split payments, Sharia-compliant. |
| Tabby | BNPL provider. Interest-free installments. |
| CLIP | Contrastive Language-Image Pre-Training. AI model for matching images to other images or text. |
| BNPL | Buy now, pay later. |
| SKU | Stock keeping unit. Unique product identifier. |
| RTL | Right-to-left. Text direction for Arabic. |
| GMV | Gross merchandise value. Total value of goods sold. |
| AOV | Average order value. |
| Nafath | National digital identity platform. 75% adult adoption. Potential future auth integration. |