AI HOME STYLING PLATFORM

MVP Development and Launch Roadmap

Author: Yousef AlNafjan

Technical Lead: GulfBoost

February 2026 | Confidential

# 1. What this document is

This roadmap turns the AI Home Styling Platform MVP concept into a concrete plan: what to build, in what order, with what resources, and how to know if it is working. GulfBoost handles the technical side. The platform sits between AI image generation and furniture e-commerce, in an online furniture market worth SAR 10+ billion and growing at 19% annually.

The product is straightforward. Users upload a room photo, set style and budget preferences, get photorealistic AI-styled concepts back, and buy every item they see in one checkout. No designers, no back-and-forth.

# 2. What the MVP document gets right and where it needs work

## 2.1 What works

The positioning is good. Calling the platform a "confidence engine tied to commerce" instead of a design tool is a real differentiator. The user flow -- upload, preferences, AI styles, refine, buy -- is intuitive. The commission model (10-20% on sales) is proven in adjacent markets and aligns everyone's incentives.

The competitive analysis is also on point. Existing tools like RoomGPT, Interior AI, and Collov generate images but do not connect to purchase. That gap matters.

## 2.2 What needs work

### The scope is too wide

"All space types" with 15-30 suppliers and three budget tiers is not an MVP. It is a v1.0. The MVP should prove one thing: will someone who sees an AI-styled room actually buy from it? Start with living rooms, two styles, one budget tier, and five to eight suppliers.

### The AI-to-product pipeline is underspecified

The document assumes photorealistic renders with buyable products but does not explain how the AI maps generated furniture to real SKUs. This is the hardest technical problem. AI generators produce attractive rooms, but the furniture in those renders does not correspond to actual products you can buy. That gap needs a deliberate plan.

### The B2B persona is premature

Design offices have different onboarding, pricing, and sales cycles. Prove the self-service consumer model first. B2B comes later.

### No success metrics defined

"Validate styling-to-purchase behavior" is not specific enough. We need numbers: target conversion rate, beta user count, time-to-first-purchase, and clear go/no-go criteria.

# 3. Partnership structure

Formalize everything before writing code. This is not optional -- investors will ask to see it.

## 3.1 Immediate actions

| Action | Owner | When |
| --- | --- | --- |
| Co-founder agreement: equity split, vesting, roles, IP, exit provisions | Both parties + lawyer | Week 1-2 |
| Register entity -- LLC via business.sa | Both | Week 2-4 |
| Register on Maroof for online store verification | Both | Week 3-4 |
| Open a business bank account | Both | Week 3-4 |
| Define who owns what: product/design/suppliers vs. technology/engineering | Both | Week 1 |
| Agree who covers pre-revenue costs (hosting, API, legal) | Both | Week 1-2 |

## 3.2 Who does what

| Area | Design and business side | GulfBoost (technical side) |
| --- | --- | --- |
| Product | User experience, styling logic, brand | Feasibility review, effort estimation |
| Suppliers | Recruit partners, negotiate commissions | Build onboarding portal, product feed integrations |
| AI and engineering | Design expertise, quality review of outputs | Model selection, pipeline, platform development |
| Go to market | Brand, social, influencer outreach, PR | Landing page, analytics, growth tools |
| Fundraising | Pitch narrative, investor introductions | Technical diligence, metrics dashboards, demos |

# 4. Technical architecture

Minimize custom infrastructure. Use managed services. Only build what is actually our competitive advantage. All infrastructure must comply with PDPL data localization.

## 4.1 Stack

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | Next.js + Tailwind CSS | Fast to build, SEO-friendly, good RTL support |
| Backend | Python FastAPI | Preferred for ML pipeline; fast iteration |
| Database | PostgreSQL via Supabase | Users, orders, products; pick ME region for data residency |
| Image storage | AWS S3 (me-south-1 Bahrain) | PDPL-compliant region, low latency locally |
| AI generation | Stable Diffusion 3.5 / Flux via Replicate or fal.ai | API-based, no GPUs to manage, pay per render |
| Product matching | CLIP embeddings + vector DB (Pinecone/Qdrant) | Match rendered furniture to real SKUs by visual similarity |
| Payments | Moyasar (primary) + HyperPay (backup) | SAMA-licensed, Mada support, marketplace splits, Apple Pay, STC Pay |
| BNPL | Tamara + Tabby | Both dominant locally; Sharia-compliant installments; merchant gets paid upfront |
| Auth | Phone OTP (+966) + optional Nafath for KYC later | OTP is standard for e-commerce; Nafath has 75% adult adoption |
| Hosting | Vercel (frontend) + Railway or AWS ME (backend) | Data residency compliance |
| Analytics | PostHog or Mixpanel | Funnel tracking, user behavior |
| Localization | next-intl | Arabic primary, English secondary, full RTL |

## 4.2 Payments in detail

Stripe does not operate here. The payment stack is built on SAMA-licensed local gateways:

| Provider | Role | What it does | Fees |
| --- | --- | --- | --- |
| Moyasar | Primary gateway | Mada, Visa/MC, Apple Pay, STC Pay, marketplace splits, SAR settlement | ~2.8-3.5% + 1 SAR/txn |
| HyperPay | Backup | Mada, cards, e-wallets, T+1 settlement, fraud detection | ~2.8-4% |
| Tamara | BNPL | Split in 2-4 payments, Sharia-compliant, merchant paid upfront | Acquisition model |
| Tabby | BNPL | 4 interest-free installments, PCI DSS certified | Acquisition model |

Important: Moyasar's marketplace feature handles split payments automatically. When a user buys a room's worth of furniture from three different suppliers, Moyasar splits the payment and settles each supplier separately. This is what makes the multi-vendor model practical.

## 4.3 The hard problem: product matching

The trickiest part of the entire platform. Here is how it actually works:

- User uploads a room photo. A vision model (GPT-4V or similar) analyzes room dimensions, lighting, and existing furniture.

- Based on style and budget (in SAR), the system selects real products from the supplier catalog.

- A prompt is built describing the room with those specific products. The AI generator renders styled concepts.

- The rendered furniture will not be pixel-perfect matches to real products. Each item gets paired with the closest real product via CLIP visual similarity search.

- The user sees the styled room with product cards overlaid -- SAR prices, supplier names, add-to-cart buttons.

MVP shortcut: Skip all of that for now. Pre-curate product bundles instead (e.g., "Modern living room, mid budget, SAR 8,000-12,000" = specific sofa + coffee table + rug + lamp). The AI renders using those products as its style guide, and the shopping list is already known. Validate purchase behavior first, then invest in dynamic matching.

# 5. Development roadmap

## Phase 0: Foundation (weeks 1-4)

Legal setup, technical spike, and supplier outreach run in parallel.

| Track | Tasks | Deliverable |
| --- | --- | --- |
| Legal | Co-founder agreement, LLC via business.sa, Maroof registration, bank account, ZATCA VAT if applicable | Registered entity with agreements signed |
| Technical spike | Test Stable Diffusion 3.5 / Flux via Replicate with 5 sample rooms. Evaluate quality and cost per render. | Working prototype: room photo in, styled render out |
| Supplier outreach | Identify 8-10 furniture suppliers (IKEA, Home Centre, Al-Rugaib, Almutlaq, etc.). Negotiate pilot commissions (12-15%). | LOIs or pilots with 3-5 suppliers |
| Product catalog | Collect product images, SAR prices, dimensions, descriptions. Standardize into a DB. | 50-100 SKUs in structured database |
| Brand | Domain (.com or .sa), bilingual identity (Arabic + English), social accounts (Instagram, X, TikTok, Snapchat) | Brand kit, live accounts |

## Phase 1: Build (weeks 5-12)

Goal: a working product that one person can use end-to-end.

| Weeks | Focus | Details |
| --- | --- | --- |
| 5-6 | Core frontend | Bilingual landing page, room upload, preference selection (2 styles, 1 tier), phone OTP auth |
| 5-6 | AI pipeline v1 | Room analysis + styled renders using pre-curated bundles. Target under 60 seconds. |
| 7-8 | Product display | Results page: 2-3 concepts, product cards with SAR prices overlaid, "view product" links |
| 7-8 | Supplier integration | Product feed ingestion, inventory sync (CSV for MVP), affiliate or direct cart links |
| 9-10 | Checkout | Unified cart, Moyasar (Mada/Visa/MC/Apple Pay/STC Pay), Tamara + Tabby BNPL, commission tracking |
| 11-12 | Polish | RTL fixes, mobile responsiveness, loading states, error handling, Arabic copy review, 10-person alpha |

## Phase 2: Closed beta (weeks 13-18)

Goal: real users, real money, real data.

| What we do | Target | Success looks like |
| --- | --- | --- |
| Recruit 50-100 beta users via Instagram, Snapchat, existing design network, targeted ads | 100 signups | 50+ active users completing the full flow |
| Track every funnel step: upload > styled > click > cart > buy | Full funnel data | Upload-to-purchase conversion above 3% |
| Run 10 user interviews and short surveys (in Arabic) | Qualitative insights | Clear signal on what people love and hate |
| A/B test 2 styles, measure which one drives more purchases | Data to decide | One style outperforms by 20%+ in engagement |
| Track render quality: how often do people accept the first render? | Quality baseline | First-render acceptance above 40% |
| Track which suppliers' products actually sell | Supplier performance data | Know the top 10 SKUs |

## Phase 3: Iterate and expand (weeks 19-30)

- Add 2-3 more styles based on what the beta data says people actually want

- Expand suppliers to 15-20 across budget tiers (SAR 3,000-8,000 / 8,000-20,000 / 20,000+)

- Build the dynamic product-matching pipeline (CLIP embeddings) to replace pre-curated bundles

- Add item swap and refine (replace a sofa, see the room update)

- Lock and buy: 24-72 hour room lock, single checkout

- Tamara long-term installments (up to 24 months) for expensive rooms

- Launch premium tier: unlimited renders, Style DNA, saved rooms

## Phase 4: Fundraise (weeks 28-36, parallel with Phase 3)

The product does not need to be finished. The story needs to be clear and the early numbers need to be promising.

# 6. Budget (SAR)

Rough estimates for Phase 0-2 (18 weeks). Assumes founders cover their own labor.

| Item | Cost | Notes |
| --- | --- | --- |
| Legal (LLC, agreements, Maroof, trademark) | SAR 8,000-20,000 | LLC registration about SAR 2,000; lawyer fees vary |
| AI APIs (Replicate / fal.ai) | SAR 2,000-6,000/month | About $0.05-0.15 per render; 1,000-10,000 renders/month |
| Hosting and infra | SAR 400-1,200/month | Vercel free tier + backend + DB |
| Brand, domain, Arabic typography | SAR 1,500-5,000 | One-time |
| Marketing for beta | SAR 2,000-8,000 | Instagram, Snapchat, TikTok ads |
| Payment processing (Moyasar) | ~2.8-3.5% + SAR 1/txn | No upfront cost |
| ZATCA compliance | SAR 1,000-3,000 | Accounting software + registration |
| Total (Phase 0-2) | SAR 20,000-60,000 | About $5,300-16,000 USD; excludes salaries |

# 7. Fundraising

## 7.1 What investors will ask

| Question | What they want |
| --- | --- |
| Is there real demand? | Beta conversion data. X% of people who saw a styled room bought from it. Testimonials. Waitlist numbers. |
| Can the AI actually produce buyable rooms? | A live demo. Room photo goes in, styled render with real purchasable products comes out in under 60 seconds. |
| Unit economics? | Cost per render vs. commission per purchase in SAR. A path to positive unit economics at scale. |
| Why this team? | Design authority and supplier relationships on one side. Technical execution on the other. Both halves of the marketplace. |
| Market size? | Online furniture locally: SAR 10B+ (2025), 19% CAGR to SAR 49B by 2034. Housing boom under Vision 2030. |

## 7.2 Timeline and target

| When | Where we are | What we do about fundraising |
| --- | --- | --- |
| Weeks 1-12 | Building the MVP | Nothing. Do not fundraise without a product. |
| Weeks 13-18 | Beta with 50-100 users | Start warm intros to angels and early-stage VCs (STV, Raed Ventures, Shorooq, Hala Ventures) |
| Weeks 19-24 | Have traction data | Formal fundraise. Target: SAR 1M-3M pre-seed/seed. |
| Weeks 25-36 | Growing | Close the round. Hire engineers, scale marketing, expand suppliers. |

Target: SAR 1M-3M (~$250K-750K) at SAR 8M-20M valuation. That funds 12-18 months of runway.

# 8. Legal and compliance

| Requirement | Details | When |
| --- | --- | --- |
| Business registration | LLC via business.sa; e-commerce license from Ministry of Commerce | Week 2-4 |
| Maroof | Register for online store verification | Week 3-4 |
| VAT (ZATCA) | Register if turnover exceeds SAR 375,000; mandatory e-invoicing for B2C | Before first sale |
| PDPL | Data localization; store in ME region (AWS Bahrain) | By launch |
| Arabic content | Product info, terms, return policies in Arabic; CR number on site | By launch |
| SAMA compliance | SAMA-licensed gateways only; Mada support required | By checkout build |
| Consumer protection | Clear return, refund, and complaint policies | By launch |

# 9. Risks

| Risk | Severity | What we do |
| --- | --- | --- |
| AI renders do not look good enough | High | Spend Phase 0 on prompt engineering with local-style interiors. Set a quality gate before launch. |
| Product matching is inaccurate | High | MVP: pre-curated bundles. Phase 3: CLIP matching with human review. |
| Suppliers refuse or commissions are too low | Medium | Start with suppliers who sell online already. Offer exclusivity. |
| Users style rooms but do not buy | Medium | This is exactly what the beta tests. If conversion stays under 1%, pivot before scaling. |
| PDPL compliance complexity | Medium | AWS Bahrain from day one. Engage a data privacy consultant. |
| Competitors add commerce | Medium | Move fast. Commerce integration is the advantage, not the AI itself. |
| Co-founder disagreement | Medium | Covered by the agreement: vesting, decision rights, IP, exit terms. |

# 10. What to do this week

- Sit down for 90 minutes with the co-founder. Walk through this roadmap. Agree on Phase 0 scope.

- Write down the equity split, vesting, and roles -- even informally, before the lawyer gets involved.

- Sign up for Replicate or fal.ai. Upload 3 room photos, generate styled outputs, see what the quality and cost look like.

- Draft a list of 10 target suppliers. Prioritize ones with online stores and product feeds (IKEA, Home Centre, Al-Rugaib).

- Pick a working name and grab the domain.

# 11. What to do next week

- Engage a startup lawyer for the co-founder agreement and LLC registration.

- Set up the dev environment: GitHub repo, Next.js scaffold with RTL support, CI/CD, staging.

- Start supplier conversations. The pitch: zero cost pilot, commission-only, new AI-driven sales channel.

- Define MVP success criteria in writing. Something like: "Validated if 5 of 50 beta users complete a purchase within 30 days."

Online furniture here is growing at 19% a year. Nobody has closed the gap between inspiration and checkout yet.