PRODUCT REQUIREMENTS DOCUMENT

AI Home Styling Platform -- Proof of Concept

| Field | Value |
| --- | --- |
| Document version | 1.0 |
| Date | February 2026 |
| Author | Yousef AlNafjan |
| Technical lead | GulfBoost |
| Status | Ready for build |
| Build timeline | 3-4 weeks |
| Primary AI model | Google Gemini 3.1 Flash Image (Nano Banana 2) |

# Table of contents

# 1. What this POC needs to prove

The bigger plan is a platform where people style their spaces, buy the furniture, and eventually book contractors to handle renovation (painting, flooring, lighting). That is a lot of moving parts. Before building any of it, we need to answer one question: do people want to buy furniture when they see it styled in their own room?

This is a working demo, not a product. No auth, no payment, no renovation, no production infrastructure. We put styled room renders in front of real people and watch what happens. If they look at the renders and immediately ask where to buy the products, we have something worth building. If they shrug, we go back to the drawing board before spending real money.

## 1.1 Success criteria

| Metric | Target | How we measure |
| --- | --- | --- |
| Render quality | 7+ out of 10 average rating from testers | Post-session survey: "How realistic does this room look?" |
| Product interest | 60%+ of testers click on at least one product card | Frontend analytics (click events on product overlays) |
| Purchase intent | 40%+ of testers say they would buy at least one item | Post-session survey: "Would you buy any of these products?" |
| Room preservation | Walls, windows, and doors remain structurally accurate in 90%+ of renders | Manual review of 50+ test renders |
| Generation speed | Under 8 seconds from upload to first render displayed | Backend timing logs |
| Product relevance | Products shown match the style and price range of the render | Manual review: does the sofa card match the sofa in the image? |

If we hit these numbers with 30-50 testers, we proceed to MVP. If we don't, we figure out which part is broken (render quality, product matching, UX) and fix it before moving forward.

# 2. User flow

Five screens. The whole thing should take under two minutes from opening the app to browsing styled rooms.

| Screen | What the user sees | What happens behind the scenes |
| --- | --- | --- |
| 1. Upload | A big "Upload your room" button and a sample gallery of before/after rooms to set expectations | Image uploaded to S3, validated as a room photo, depth and segmentation maps extracted |
| 2. Style picker | Two style cards (Modern, Minimal) with example room thumbnails. A budget indicator showing "Mid range: SAR 8,000-15,000" | Style selection stored, product bundle pre-loaded from the database |
| 3. Loading | A progress animation with status text: "Analyzing your room..." then "Styling your room..." then "Finding products..." | ControlNet processes the segmentation map, Gemini 3.1 Flash Image generates 2-3 styled variants, product cards prepared |
| 4. Gallery | 2-3 styled room images in a swipeable carousel. Each room has 4-8 circular hotspot indicators on the furniture | Renders stored in S3, hotspot coordinates calculated from the render metadata |
| 5. Product detail | Tapping a hotspot opens a product card overlay: product image, name, price (SAR), dimensions, "View on retailer site" link | Click events logged for analytics. Retailer link opens in a new tab. |

There is no checkout in the POC. The "View on retailer site" link sends people to IKEA.sa or Noon to purchase. We are testing intent, not transaction flow.

# 3. AI pipeline

Three stages, each running as a separate service. If one needs replacing, the others don't change.

## 3.1 Stage 1: Room analysis

Takes the uploaded photo and produces three outputs: a room type classification ("living room", "bedroom", etc.), a depth map, and a semantic segmentation map. The segmentation map is what keeps walls, windows, and doors in place during restyling.

| Component | Technology | Details |
| --- | --- | --- |
| Room validation | Google Vision API (SafeSearch + label detection) | Rejects non-room images. Accepts any room type but the POC only proceeds with living rooms. |
| Segmentation | ControlNet-seg-room (BertChristiaens/controlnet-seg-room on HuggingFace) | Trained on 130,000 images across 15 room types and 30 styles. Produces per-pixel labels for walls, floors, windows, doors, furniture, and 30+ other categories. |
| Depth estimation | MiDaS v3.1 or ZoeDepth | Monocular depth estimation from a single photo. Helps the renderer understand spatial relationships between objects. |

The segmentation map is the most important output. It tells the rendering model which parts of the image are structural (don't change these) and which are furniture (restyle these). Without it, the AI might move a wall or delete a window.

## 3.2 Stage 2: Style rendering

Takes the original photo, the segmentation map, and a style prompt, and generates styled room variants.

### Why Gemini 3.1 Flash Image (Nano Banana 2)

We looked at four options:

| Model | Speed | Quality | Multi-object consistency | Cost per image | Verdict |
| --- | --- | --- | --- | --- | --- |
| Gemini 3.1 Flash Image (Nano Banana 2) | 2-4 sec | High (4K native) | Tracks 10+ objects across renders | $0.02-0.06 | Best overall. Fast, cheap, consistent. |
| Stable Diffusion 3.5 + ControlNet | 8-15 sec | High (with fine-tuning) | Poor without IP-Adapter | $0.01-0.03 (self-hosted) | Cheaper but slower. Needs more engineering to get consistency. |
| Flux 1.1 Pro | 5-10 sec | Very high | Moderate | $0.04-0.08 | Good quality but slower and more expensive than Gemini Flash. |
| Gemini 2.0 Pro Image | 5-8 sec | Very high | Good | $0.07-0.12 | Best quality but 3-4x the cost. Overkill for the POC. |

Gemini 3.1 Flash Image is the right choice for the POC. 3 seconds is fast enough that people won't get bored. SAR 0.10 per session is cheap enough that we can let people experiment. And the multi-object tracking means the sofa in render A actually looks like the same sofa in render B, which matters a lot when we are putting real product cards on top of the image.

### Rendering pipeline

- Compose a style prompt. Example for Modern: "Modern living room with clean lines, neutral palette with warm accents, natural materials, minimal clutter. Preserve room dimensions and lighting direction. Photorealistic, interior design photography style."

- Pass the original photo + segmentation map + style prompt to Gemini 3.1 Flash Image via the Vertex AI API. Request 3 variants in a single batch call.

- The model returns 3 styled room images at the original resolution (up to 4K). Generation takes 2-4 seconds per image, or about 6-10 seconds for a batch of 3.

- Post-process: slight color correction to match the original photo's lighting, and sharp resize to web-optimized sizes (1200px for gallery, 2400px for full view).

### Reference image injection

For each product bundle, we have reference images of the actual furniture. We pass these to the Gemini API call and tell the model: "include these specific items." Because of the multi-object tracking, the same IKEA sofa appears in all 3 variants without morphing into something else.

This makes the product cards honest. When someone taps a sofa in the render and sees an IKEA LANDSKRONA card, the sofa in the render actually looks like a LANDSKRONA. Not a vaguely similar sofa. The specific product.

## 3.3 Stage 3: Product mapping

For the POC, product mapping is simple: each style has 2-3 pre-curated bundles, and each bundle is a set of 8-15 products (sofa, coffee table, rug, floor lamp, side table, shelving, artwork, throw pillows, etc.). When the user picks a style, we pick a bundle and inject those product images as references for the rendering model.

After the render is generated, we map hotspot coordinates by running a lightweight object detection pass on the rendered image. This tells us where the sofa is, where the lamp is, etc. Each detected object gets linked to the corresponding product in the bundle.

This approach is intentionally dumb. It works for the POC because we control the bundles and know exactly which products the render should contain. For the MVP, we will build something smarter using CLIP embeddings and a vector database.

# 4. Product data pipeline

## 4.1 Data sources

| Source | Products | Method | Data quality | Time to set up |
| --- | --- | --- | --- | --- |
| IKEA SA Kaggle dataset | ~2,000 products with images, prices (SAR), dimensions, categories | Direct download, no crawling needed | Good. Prices may be slightly stale. | 15 minutes |
| IKEA.sa (live crawl) | Full catalog, current prices | ikea-api-client Python library (vrslev/ikea-api-client) or Apify IKEA scraper | Excellent. Real-time data. | 2-4 hours |
| Noon.com | 1,000+ furniture products | Apify Noon scraper or Crawlbase API | Good. Prices current. | 4-6 hours |
| HuggingFace datasets (Nfiniteai/living-room-passes, byliu/DeepFurniture) | Training data: room images with furniture labels | Direct download | Useful for model evaluation, not for product catalog | 30 minutes |

For the POC, start with the IKEA SA Kaggle dataset. It is free, immediately available, and has enough products to populate 4-6 bundles. Supplement with a live IKEA.sa crawl if we need current prices or additional products.

Noon crawling is a stretch goal for the POC. If we have time, adding Noon products gives us more variety and lets us test cross-retailer bundles.

## 4.2 Product schema

| Field | Type | Required | Example |
| --- | --- | --- | --- |
| product_id | UUID | Yes | f47ac10b-58cc-4372-a567-0e02b2c3d479 |
| name | String | Yes | LANDSKRONA 3-seat sofa |
| name_ar | String | No | (Arabic name from source) |
| category | Enum | Yes | sofa ¦ table ¦ rug ¦ lamp ¦ shelf ¦ art ¦ pillow ¦ other |
| price_sar | Decimal | Yes | 2,999.00 |
| image_urls | Array[String] | Yes | ["https://...jpg", "https://...jpg"] |
| dimensions_cm | Object | No | {width: 204, depth: 89, height: 78} |
| supplier | String | Yes | IKEA |
| product_url | String | Yes | https://www.ikea.com/sa/en/p/landskrona-... |
| style_tags | Array[String] | Yes | ["modern", "minimal"] |
| clip_embedding | Vector(512) | No | (Phase 3: for similarity matching) |

## 4.3 Bundle structure

Each bundle is a hand-picked set of products that look good together. Think of it as a mood board that the AI actually renders into your room.

| Bundle | Style | Budget | Products | Total price (SAR) |
| --- | --- | --- | --- | --- |
| modern-mid-1 | Modern | Mid (8K-15K) | 3-seat sofa, coffee table, 2x side table, floor lamp, area rug, 2x artwork, 4x throw pillows | ~11,500 |
| modern-mid-2 | Modern | Mid (8K-15K) | Sectional sofa, round coffee table, TV console, pendant lamp, runner rug, bookshelf, 3x artwork | ~13,200 |
| minimal-mid-1 | Minimal | Mid (8K-15K) | 2-seat sofa, low coffee table, single side table, table lamp, area rug, 1x large artwork, 2x throw pillows | ~9,800 |
| minimal-mid-2 | Minimal | Mid (8K-15K) | Daybed, nesting tables, floor lamp, flat-weave rug, wall shelf, 2x artwork | ~8,500 |

Each bundle has a reference image set: one clear photo per product, on a white or neutral background. These get passed to the rendering model as reference images so the AI generates rooms with these specific products in them.

# 5. Functional requirements

## 5.1 Upload (FR-1)

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| FR-1.1 | Upload a room photo from device camera or gallery |  | Accepts JPEG, PNG, HEIC. Max 20MB. Min 640x480px. |
| FR-1.2 | Validate the image is a room |  | Non-room images get a clear error message. Uses Google Vision API label detection. |
| FR-1.3 | Show upload progress |  | Progress bar during upload. Thumbnail preview on completion. |
| FR-1.4 | Allow re-upload |  | "Change photo" button visible on the preview screen. |

## 5.2 Style selection (FR-2)

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| FR-2.1 | Display 2 style options: Modern and Minimal |  | Each style shows a thumbnail example and a short description (1 sentence). |
| FR-2.2 | Show the budget tier |  | Display "Mid range: SAR 8,000-15,000" below the style cards. Not selectable in the POC. |
| FR-2.3 | Let user change their style selection before generating |  | Tapping the other style card switches the selection. |

## 5.3 AI generation (FR-3)

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| FR-3.1 | Generate 2-3 styled room variants |  | Uses Gemini 3.1 Flash Image via Vertex AI. Each variant has different furniture arrangement but same products. |
| FR-3.2 | Preserve room structure |  | Walls, windows, doors stay in the same position. Validated by ControlNet segmentation map. |
| FR-3.3 | Show progress status during generation |  | Three-phase loading: "Analyzing your room", "Styling your room", "Finding products" |
| FR-3.4 | Complete generation in under 10 seconds |  | Measured from style selection to first render displayed. Target: 6-8 seconds. |
| FR-3.5 | Inject reference product images into the rendering prompt |  | Products from the selected bundle appear in the render, visually matching the reference images. |

## 5.4 Render gallery (FR-4)

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| FR-4.1 | Display renders in a swipeable carousel |  | Horizontal swipe on mobile, arrow buttons on desktop. Shows 1 render at a time. |
| FR-4.2 | Show furniture hotspots on the render |  | 4-8 circular indicators positioned on recognizable furniture items. Pulsing animation to draw attention. |
| FR-4.3 | Show the original room photo for comparison |  | "Before" toggle or split-screen slider. |
| FR-4.4 | Allow pinch-to-zoom on the render |  | Standard mobile zoom gesture. |

## 5.5 Product cards (FR-5)

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| FR-5.1 | Tapping a hotspot shows a product card overlay |  | Card shows: product photo, name, price (SAR), dimensions, supplier name. |
| FR-5.2 | Product card includes a "View on retailer site" link |  | Opens IKEA.sa or Noon product page in a new tab. |
| FR-5.3 | Show a product list view below the render |  | Scrollable list of all products in the bundle with prices and links. Total bundle price at the top. |
| FR-5.4 | Track product card clicks |  | Log each click with: user session ID, product ID, timestamp, render variant. |

# 6. Technical architecture

## 6.1 System overview

Three services, a database, and object storage. Everything on Railway for the POC.

| Service | Language | Responsibility | Deployed on |
| --- | --- | --- | --- |
| Frontend | Next.js (TypeScript) | Upload UI, style picker, render gallery, product cards, analytics tracking | Railway (static + SSR) |
| API server | Python (FastAPI) | REST API: upload, generation triggers, product data, analytics ingestion | Railway (Docker) |
| AI worker | Python | Room analysis, render generation, product mapping. Runs async jobs triggered by the API server. | Railway (Docker, GPU optional via Vertex AI) |
| Database | PostgreSQL (Supabase) | Product catalog, bundles, session data, analytics events | Supabase cloud (free tier) |
| Object storage | AWS S3 (me-south-1) | Uploaded room photos, generated renders, product reference images | AWS |

## 6.2 API endpoints

| Method | Endpoint | Description | Response |
| --- | --- | --- | --- |
| POST | /api/upload | Upload a room photo. Validates and stores in S3. | {session_id, image_url, room_type} |
| GET | /api/styles | Returns available styles with thumbnails. | [{id, name, description, thumbnail_url}] |
| POST | /api/generate | Triggers AI rendering for a session + style. Returns immediately with a job ID. | {job_id, status: "processing"} |
| GET | /api/generate/{job_id} | Polls render job status. Returns render URLs when complete. | {status, renders: [{url, hotspots}]} |
| GET | /api/bundles/{style_id} | Returns the product bundle for a style. | {products: [{id, name, price_sar, image_url, ...}]} |
| GET | /api/products/{product_id} | Returns full product details. | {id, name, price_sar, dimensions, product_url, ...} |
| POST | /api/analytics/event | Logs a frontend analytics event (click, view, etc.). | {ok: true} |

## 6.3 Database schema

Four tables. Intentionally minimal for the POC.

| Table | Key columns | Purpose |
| --- | --- | --- |
| products | id, name, category, price_sar, image_urls, supplier, product_url, style_tags | Product catalog (populated from crawled data) |
| bundles | id, style, budget_tier, product_ids[], name | Pre-curated product groupings |
| sessions | id, uploaded_image_url, style, bundle_id, render_urls[], created_at | One per user visit. Tracks the full flow. |
| analytics_events | id, session_id, event_type, product_id, metadata, timestamp | Click tracking, view tracking, timing data |

## 6.4 Folder structure

Monorepo with three top-level directories.

- frontend/ -- Next.js app. Pages: upload, style-picker, loading, gallery, product-detail. Components: hotspot-overlay, product-card, before-after-slider, render-carousel.

- api/ -- FastAPI app. Routes: upload, generate, bundles, products, analytics. Services: s3_client, vertex_ai_client, product_service.

- ai/ -- Python package. Modules: room_analyzer (Vision API + segmentation), renderer (Gemini API + prompt composition), product_mapper (object detection + bundle lookup).

- data/ -- Crawl scripts, seed data, product normalization scripts.

- infra/ -- Dockerfiles, Railway configs, environment templates.

# 7. Non-functional requirements

| Category | Requirement | Target |
| --- | --- | --- |
| Performance | Upload-to-first-render time | Under 8 seconds (target: 6 seconds) |
| Performance | Render resolution | Minimum 1200px wide for gallery, 2400px for full view |
| Performance | Frontend load time (first contentful paint) | Under 2 seconds on 4G |
| Reliability | AI pipeline success rate | 90%+ (acceptable to show an error for edge cases) |
| Reliability | Uptime during testing | Best-effort. No SLA for the POC. |
| Security | Image storage | S3 presigned URLs. No public bucket access. |
| Security | API access | Rate limiting (10 requests/minute per IP). No auth for the POC. |
| Compatibility | Browsers | Chrome and Safari (latest 2 versions). Mobile-first. |
| Compatibility | Image formats | JPEG, PNG, HEIC input. WebP output for renders. |
| Localization | Language | English only for POC. Arabic added in MVP. |
| Analytics | Event tracking | Every user action logged with session ID and timestamp. |

# 8. Screen descriptions

## 8.1 Upload screen

Clean, minimal. The center of the screen has a large dashed-border upload area with a camera icon and "Upload your room" text. Below it, a row of 3-4 before/after thumbnails showing what the AI can do. These thumbnails are pre-rendered examples, not user content. Mobile: the upload area fills the width. Desktop: centered at 600px max width.

## 8.2 Style picker screen

Two large cards side by side (stacked on mobile). Each card shows a style name (Modern, Minimal), a thumbnail of an example room in that style, and one sentence describing it. Below the cards, a muted text line: "Budget: SAR 8,000-15,000 (mid range)". A "Style my room" button at the bottom.

## 8.3 Loading screen

Full-screen with the uploaded room photo faintly visible in the background (20% opacity). A centered progress indicator with three phases: "Analyzing your room" (2 seconds), "Styling your room" (4-6 seconds), "Matching products" (1 second). Each phase completes with a checkmark. The transitions should feel smooth, not jumpy.

## 8.4 Gallery screen

Full-width render image with circular hotspot indicators on each major furniture piece. Swipe left/right to see other variants (dots indicator at the bottom). Below the image, a "Before/After" toggle. Below that, a horizontal scrollable product strip showing small thumbnails with prices. Tapping the image opens full-screen zoom. Tapping a hotspot opens the product card.

## 8.5 Product card overlay

Slides up from the bottom of the screen (mobile sheet pattern). Shows the product photo (from the retailer, not from the render), name, price in SAR, dimensions if available, and the supplier name. Primary action: "View on [Supplier name]" button that opens the product page in a new tab. Secondary action: "See all products" that scrolls to the full product list below the render.

# 9. Build plan

| Week | Focus | Deliverables | Dependencies |
| --- | --- | --- | --- |
| Week 1 | AI pipeline + data | Working room analysis pipeline (Vision API + ControlNet segmentation). Working render pipeline (Gemini 3.1 Flash Image via Vertex AI). IKEA SA product data loaded and normalized. 2 product bundles curated (modern-mid-1, minimal-mid-1). | Google Cloud project with Vertex AI enabled. IKEA Kaggle dataset downloaded. |
| Week 2 | Backend + product mapping | FastAPI server with all 7 endpoints. S3 integration for uploads and renders. Object detection for hotspot placement. End-to-end flow: upload -> analyze -> render -> product cards. | Week 1 AI pipeline working. |
| Week 3 | Frontend | Next.js app with all 5 screens. Responsive, mobile-first. Product card overlays. Analytics event tracking. Connected to backend API. | Week 2 API endpoints working. |
| Week 4 | Polish + testing | Bug fixes. Render quality tuning (prompt iteration). 2 more bundles added (modern-mid-2, minimal-mid-2). Full end-to-end testing with 10+ room photos. UI polish. Deploy to production URL for user testing. | Weeks 1-3 complete. |

## 9.1 What happens after the POC

If the numbers look good, we move to MVP (see the Master Plan). That means auth, checkout (Moyasar), BNPL (Tamara/Tabby), supplier partnerships, swap-and-refine, lock-and-buy, Arabic UI, and deploying on AWS. About 10-12 weeks of work. After that, the plan includes renovation services -- connecting users with contractors for painting, flooring, lighting. But none of that matters until we prove, right here, that people want to buy what they see.

If the POC metrics are bad, we diagnose which part failed. Common failure modes and responses:

- Renders look fake or weird: fine-tune the style prompts, try higher-resolution models, or add more post-processing. Budget 2 weeks for prompt engineering.

- Products don't match the render: improve the reference image injection, add more bundle variants, or manually curate tighter product-to-render mappings.

- People like the renders but don't care about the products: the value prop might be design inspiration, not shopping. Pivot to a B2B tool for interior designers.

- Nobody is interested at all: the problem we thought existed might not exist, or we are reaching the wrong audience. Go back to user research.

# 10. What is not in the POC

Listing this explicitly so nobody expects it.

- No user accounts or authentication

- No payment or checkout

- No Arabic language support (English only)

- No save or share functionality

- No multiple room types (living rooms only)

- No budget selection (mid-range only)

- No CLIP-based dynamic product matching (pre-curated bundles only)

- No supplier APIs (data is crawled or from Kaggle)

- No production-grade infrastructure (Railway free/hobby tier)

- No automated testing or CI/CD

- No accessibility compliance

- No AR preview

- No renovation or contractor services (Phase 3 feature, see Master Plan)

- No swap-and-refine (replacing individual items in a render is an MVP feature)

- No lock-and-buy (price/availability locking is an MVP feature)

# 11. Estimated POC costs

| Item | Cost (SAR) | Notes |
| --- | --- | --- |
| Google Vertex AI (Gemini 3.1 Flash Image) | 200-400 | Approximately 500-1,000 renders during development and testing |
| Google Vision API | 50-100 | Room validation calls |
| AWS S3 (me-south-1) | 20-50 | Image storage for testing volume |
| Railway hosting | 75-150 | Backend + frontend deployment |
| Supabase (free tier) | 0 | Database and basic storage |
| Domain name | 50 | One-time purchase |
| Part-time designer | 2,000-3,000 | UI mockups, brand basics. Optional if using existing templates. |

Total: SAR 2,400-3,750 without a designer, or SAR 4,400-6,750 with one. The designer is most of the cost. AI APIs at this volume are cheap.

# 12. Open questions

- How many reference images per product does Gemini 3.1 Flash Image need to render it accurately? We need to test with 1, 2, and 4 images per product and compare.

- Can we batch all 3 render variants in a single API call, or do we need 3 separate calls? This affects latency.

- What is the best prompt structure for interior design renders with this model? We will need to iterate on prompts during week 1.

- How well does ControlNet-seg-room handle rooms with unusual features (arches, columns, built-in shelving)? Need to test with diverse room photos.

- Should hotspot positions be computed from the render (object detection) or from the prompt metadata? Object detection is more accurate but adds latency.

- Do we need Noon product data for the POC, or is IKEA alone enough? Depends on how many product categories IKEA covers for our bundles.